## Slide 1
Project Planning Phase
Software Engineering
Planning the work, resources, schedule and risks before development begins
Seminar Presentation
1 / 12

## Slide 2
1. Introduction
The Project Planning Phase is an important stage of software project management.
It defines what has to be done, who will do it, when it should be completed and what resources are needed.
The plan acts as a roadmap for the project team.
Goal: complete the project within the planned scope, time, cost and quality.
2 / 12

## Slide 3
2. Objectives of Project Planning
Define the project scope and goals.
Estimate time, cost and required resources.
Assign responsibilities to team members.
Prepare a realistic project schedule.
Identify possible risks and mitigation actions.
Establish a clear basis for monitoring and controlling the project.
3 / 12

## Slide 4
3. Major Planning Activities
1. Define Scope – identify deliverables, boundaries and objectives.
2. Work Breakdown – divide the project into smaller tasks.
3. Effort & Cost Estimation – estimate time, people and budget.
4. Resource Planning – identify people, tools and infrastructure.
5. Scheduling – arrange tasks and milestones.
6. Risk Planning – identify and prepare for possible risks.
4 / 12

## Slide 5
4. Project Scope & Work Breakdown
Project scope describes what is included and excluded from the project.
Work Breakdown Structure (WBS) divides the project into manageable activities.
Example:
• Requirement Analysis → Design → Coding → Testing → Deployment
Breaking work into smaller tasks makes estimation and tracking easier.
5 / 12

## Slide 6
5. Time & Cost Estimation
Time estimation predicts how long each task may take.
Cost estimation predicts the money required for people, tools, infrastructure and other expenses.
Estimates should consider task complexity, team experience and available resources.
Regular review is useful because estimates may change as the project progresses.
6 / 12

## Slide 7
6. Resource Planning
Human Resources – developers, testers, designers and project managers.
Software Resources – IDEs, databases, testing tools and project-management tools.
Hardware Resources – computers, servers and network equipment.
Financial Resources – project budget and operational costs.
Resources should be allocated according to project tasks and priorities.
7 / 12

## Slide 8
7. Project Scheduling
Scheduling defines when activities start and finish.
A schedule can include tasks, duration, dependencies, milestones and deadlines.
Common tools include Gantt charts and network diagrams.
A good schedule helps the team track progress and identify delays early.
8 / 12

## Slide 9
8. Risk Management
A risk is a possible event that may affect project objectives.
Common risks: requirement changes, technical problems, resource shortage and schedule delays.
Risk management steps:
• Identify the risk.
• Analyze its possible impact.
• Plan a response or mitigation.
• Monitor the risk throughout the project.
9 / 12

## Slide 10
9. Example – Online Library Project
Goal: develop an online system for managing books and student transactions.
Tasks: requirements → UI/database design → coding → testing → deployment.
Resources: developers, tester, database, development tools and server.
Risks: changing requirements, database issues and schedule delays.
Milestones can be set after design, coding, testing and final deployment.
10 / 12

## Slide 11
10. Importance of Project Planning
Provides clear direction to the project team.
Helps control time, cost and resources.
Improves communication and responsibility assignment.
Helps identify risks before they become major problems.
Makes project progress easier to measure and control.
Increases the chance of delivering the required system successfully.
11 / 12

## Slide 12
11. Conclusion
Project Planning converts project goals into an organized plan of action.
It covers scope, tasks, estimates, resources, schedule and risks.
A realistic plan helps the team work systematically and respond to changes.
Effective planning provides a strong foundation for successful software development.
Thank You
12 / 12